**Sprint Backlog :: Super-shop Billing System**

**User story:** As a customer, I want to make a reservation  
so that I don’t have to wait in a line to get a supershop.  
**Tasks:**Day 1: Design user interface for reservation panel (Story points: 3)  
Day 2: Write code for reservation panel interface (Story points: 2)  
Day 3: Create database table for storing reservation information. (Story points: 2)  
Day 4: Connect reservation panel with database. (Story points: 2)  
Day 5: Test the reservation panel. (Story points: 2)

Day 5: Test the reservation panel. (Story points: 2)

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Tasks | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| 1 | As a customer, I want to make a reservation so that I don’t have to wait in a line to get a super shop. | Design user interface for reservation panel | 3 | 0 | 0 | 0 | 0 | 0 | 0 |
| Write code for reservation panel interface | 0 | 2 | 0 | 0 | 0 | 0 | 0 |
| Create database table for storing reservation information | 0 | 0 | 2 | 0 | 0 | 0 | 0 |
| Connect reservation panel with database | 0 | 0 | 0 | 2 | 0 | 0 | 0 |
| Test the reservation panel | 0 | 0 | 0 | 0 | 2 | 0 | 0 |
| Write code for product list | 0 | 0 | 0 | 0 | 2 |  | 0 |