**Sprint Backlog :: Super-shop Billing System**

**User story:** As a customer, I want to a perfect billing receipt that carries all information about product price, vat and tax so that I can carry the records of those which I brought.  
**Tasks:**Day 1: Design user interface for product billing panel (Story points: 3)  
Day 2: Write code for product billing panel interface (Story points: 2)  
Day 3: Create database table for storing product billing information. (Story points: 2)  
Day 4: Connect product billing panel with database. (Story points: 2)  
Day 5: Test the product billing panel. (Story points: 2)

Day 5: Test the product billing panel. (Story points: 2)

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Tasks | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| 1 | As a customer, I want to a perfect billing receipt that carries all information about product price, vat and tax so that I can carry the records of those which I brought. | Design user interface for product billing panel | 3 | 0 | 0 | 0 | 0 | 0 | 0 |
| Write code for product billing panel interface | 0 | 2 | 0 | 0 | 0 | 0 | 0 |
| Create database table for storing product billing information | 0 | 0 | 2 | 0 | 0 | 0 | 0 |
| Connect product billing panel with database | 0 | 0 | 0 | 2 | 0 | 0 | 0 |
| Test the product billing panel | 0 | 0 | 0 | 0 | 2 | 0 | 0 |
| Write code for product list | 0 | 0 | 0 | 0 | 2 |  | 0 |